## CS130 Project: My Daily Planner

### First Deliverable

1. Please share something that best represents your project thus far. This could be a link to your your GitHub repository, a screenshot of your code (or some attachments), drawings of your screens, a Figma mockup, etc.

* 图形用户界面, 应用程序, PowerPoint

  描述已自动生成图片包含 图表

  描述已自动生成表格

  描述已自动生成图形用户界面, 文本, 应用程序

  描述已自动生成Link to our webpage: <https://susanljy.github.io/cs130_project_Susan-Katrina/>

2. What did you accomplish this week (i.e. how’d it go)?

We made a welcome page, cover page, calendar, and layout design for the dairy page. Everything goes smoothly.

3. What took the most time / was the most challenging part of what you did? Do you feel stuck? How can you get unstuck? Is there any specific feedback that you would like from your classmates?

The most challenging part of our project is how to store the content in the page after refresh the webpage. We are also a bit stuck with how to pass a parameter when calling another webpage.

For the first problem, the possible solution comes from our tutor. We would probably use a local file to store all the user’s execution on the webpage as log entries. When reload the webpage, it will just execute all the log entries in local file sequentially to reach the same state as before the reloading.

For the second one, we try to store the information in an invisible place of html, and the following webpage can access the information by calling the corresponding html file.

4. What will you be working on next week?

We will further implement our webpage, so that they would be linked together. Especially, when you click on a specific month of a year, the webpage will direct you to the corresponding monthly schedule, instead of getting local time from your PC and always direct to May 2022.

We will also try to fix the storage problem next week.

5. Given your experience this week, are you on track to deliver on what you proposed last week? If not, what adjustments to the scope of your project are you planning to make?

Currently, everything goes as our proposal suggests. If the storage problem becoming “out of control”, we may make some adjustment to get rid of it.

### Todo list May 29:

1. Narrow screen:
   1. CoverPage - 600px: need a year bar?
2. './FirstSchedule/common/sample.css', which is the format of monthly planner.
3. './CoverPage/style.css', click effect of each month. (#month:click{})
4. User Guide (Function guides?)

### Second Deliverable

1. Sharing a design and/or code of what you have accomplished.
2. Answering the 4 reflective questions below.
3. Giving two of your classmates feedback on their designs.